GOLDEN TOUCH BEAUTY CENTRE

PRODUCT REQUIREMENTS
DOCUMENT

Business Management Platform

“WHERE BEAUTY MEETS EXCELLENCE”

MULTI-BRANCH WEBSITE  |  BOOKING  |  E-COMMERCE  |  POS  |  INVENTORY  |  ANALYTICS

| Prepared for | Golden Touch Beauty Centre |
| --- | --- |
| Version | 1.0 |
| Document status | Development Draft |
| Date | 20 July 2026 |

CONFIDENTIAL BUSINESS DOCUMENT

DOCUMENT CONTROL

| Item | Details |
| --- | --- |
| Business | Golden Touch Beauty Centre |
| Slogan | Where Beauty Meets Excellence |
| Document | Product Requirements Document |
| Platform | Responsive web application with offline-capable desktop POS |
| Primary currency | Ghana Cedis (GHS) |
| Primary language | English |
| Initial branches | Makola and Tse Addo, Accra, Ghana |
| Future state | Additional branches supported without redesigning the platform |

Purpose of this document This PRD defines the business objectives, functional requirements, workflows, permissions, data entities, reports, security controls, acceptance criteria and phased implementation plan for the Golden Touch Beauty Centre business management platform.

TABLE OF CONTENTS

| Section | Page | Section | Page |
| --- | --- | --- | --- |
| 1. Executive Summary | 4 | 28. Product Returns | 18 |
| 2. Product Vision | 4 | 29. Inventory Management | 18 |
| 3. Business Objectives | 5 | 30. Physical Stock Counting | 19 |
| 4. Brand and Design Requirements | 5 | 31. Stock Transfers | 19 |
| 5. User Types and Access | 6 | 32. Expense Management | 19 |
| 6. Branch Management | 6 | 33. Profit Calculation | 20 |
| 7. Public Website | 7 | 34. Management Dashboard | 20 |
| 8. Service Catalogue | 8 | 35. Reporting and Analytics | 21 |
| 9. Service Packages | 8 | 36. Customer Retention Analytics | 21 |
| 10. Customer Account | 9 | 37. Reviews and Testimonials | 21 |
| 11. Clinic Booking Workflow | 9 | 38. Website Content Management | 22 |
| 12. Booking Statuses | 10 | 39. Gallery | 22 |
| 13. Booking Confirmation Rules | 11 | 40. Notifications | 22 |
| 14. Consultation Service | 11 | 41. Audit Log | 23 |
| 15. Home-Service Booking | 12 | 42. Security and Privacy | 24 |
| 16. Appointment Operations | 13 | 43. Recommended Technology Stack | 24 |
| 17. Customer Treatment Records | 13 | 44. Core Data Entities | 25 |
| 18. Photograph and Marketing Consent | 13 | 45. Phase 1: Minimum Viable Product | 26 |
| 19. Payment Methods and Records | 14 | 46. Phase 2 | 26 |
| 20. Receipts and Invoices | 14 | 47. Phase 3 | 27 |
| 21. Point-of-Sale System | 15 | 48. Out of Scope for Phase 1 | 27 |
| 22. Offline POS | 15 | 49. Phase 1 Acceptance Criteria | 27 |
| 23. Product Catalogue | 16 | 50. Proposed Four-Week Delivery Plan | 28 |
| 24. Online Shopping | 17 | 51. Project Dependencies | 29 |
| 25. Stock Reservation | 17 | 52. Key Implementation Risks | 29 |
| 26. Order Fulfilment | 17 | 53. Final Product Positioning | 30 |
| 27. Preorders | 18 | A. Approval and Sign-Off | 31 |

1. EXECUTIVE SUMMARY

Golden Touch Beauty Centre requires a complete web-based business management platform for managing beauty clinic services, customer appointments, home-service requests, product sales, inventory, point-of-sale transactions, payments, customers, staff access, expenses and management reporting.

The system will initially serve two branches and will be designed as a multi-branch platform from the beginning because the business intends to open additional branches.

| Branch | Address | Operating hours |
| --- | --- | --- |
| Makola | Makola Shopping Mall, Shop Number 143, Second Floor, Accra, Ghana | Monday to Saturday, 7:30 a.m. to 5:00 p.m. |
| Tse Addo | Tse Addo, opposite The Royal Stool Event, Accra, Ghana | Monday to Saturday, 7:30 a.m. to 7:00 p.m. |

Every booking, sale, stock transaction, expense, staff action and report must indicate the relevant branch. The owner must be able to view the entire business, while branch-level users must be restricted according to their assigned branches and permissions.

1.1 Phase 1 priorities

1. Public business website

2. Customer registration and login

3. Clinic appointment booking

4. Home-service booking

5. Consultation booking

6. Online product shop

7. Online and in-clinic payments

8. Point-of-sale system

9. Offline POS operation

10. Branch-level inventory management

11. Customer management

12. Essential sales, booking and stock analytics

Advanced attendance, salaries, leave, performance management and other staff-management capabilities will be introduced in later phases.

2. PRODUCT VISION

To create a luxurious, modern and reliable digital business platform that enables Golden Touch Beauty Centre to manage its beauty services, products, branches and customers from one central system.

2.1 Customer experience

Discover services

View products

Register and manage profiles

Book clinic appointments

Request home services

Pay online or at the clinic

Order products

Track orders

View previous appointments

Receive receipts and notifications

Review verified services and products

2.2 Management experience

Operate multiple branches

Manage services and products

Review and approve bookings

Manage home-service quotations

Process sales

Monitor stock

Track expenses

Analyse sales and appointments

Manage customer treatment records

Control staff permissions

Maintain an audit trail of important actions

3. BUSINESS OBJECTIVES

1. Replace manual appointment, sales and inventory processes.

2. Create one central source of truth for all branches.

3. Prevent duplicate customer bookings for the same service.

4. Improve appointment visibility and customer communication.

5. Allow customers to shop and book services online.

6. Enable in-clinic and online payments.

7. Track stock separately for each branch.

8. Reduce stock losses and unrecorded product usage.

9. Enable management to compare branch performance.

10. Support home-service and international bridal or special-event requests.

11. Improve customer retention through treatment histories and purchase records.

12. Produce accurate daily, weekly and monthly business reports.

13. Prepare the business for future branches and increased transaction volumes.

4. BRAND AND DESIGN REQUIREMENTS

4.1 Brand identity

| Element | Requirement |
| --- | --- |
| Primary colour | Gold |
| Supporting colours | White and black |
| Visual style | Luxurious, modern and glamorous |
| Brand slogan | Where Beauty Meets Excellence |

4.2 Design principles

Elegant

Responsive

Mobile-friendly

Easy to understand

Suitable for customers with limited technical experience

Consistent across the public website, customer portal and management system

Accessible on desktop computers, tablets and mobile browsers

The management interface should prioritise clarity, speed and operational efficiency over decorative design.

5. USER TYPES AND ACCESS

| Role | Core access |
| --- | --- |
| Public visitor | Browse services, products, branches, gallery, testimonials and blog content. Must log in before booking, purchasing, saving favourites or reviewing. |
| Registered customer | Manage profile, bookings, home-service requests, payments, orders, receipts, wishlist, consent and verified reviews. |
| Owner/Super Administrator | Full access to all branches, sales, stock, customers, sensitive records, expenses, reports, permissions, approvals and audit logs. |
| Branch manager | Manage authorised branches, appointments, treatment records, stock, expenses, home-service quotations, transfers and operational content. |
| Receptionist | Create and manage bookings, register walk-ins, check in customers, record authorised payments and print receipts. No sensitive medical or profit access. |
| Sales attendant/Cashier | Sell products and approved services, accept payments, print receipts and view own sales. Restricted from sensitive management data. |
| Stock manager | Manage inventory records, stock receipts, transfers, damaged/expired stock, physical counts and treatment consumption. |
| Service provider | View assigned appointments, check in customers they attend to, update appointment status, add authorised treatment notes and record products used. |

5.1 Configurable permissions

Create roles

Assign multiple roles to one staff member

Assign staff to one or several branches

Grant or revoke individual permissions

Restrict sensitive information

Review permission changes through the audit log

6. BRANCH MANAGEMENT

The system must support an unlimited number of branches. Each branch record should contain:

Branch name

Branch code

Address

Telephone number

WhatsApp number

Email address

Google Maps location

Opening days

Opening time

Closing time

Assigned manager

Active or inactive status

Services may be enabled or disabled separately for each branch. Product selling prices will remain the same across branches during the initial phase, while stock quantities must be tracked separately for each branch.

Branch attribution rule Every relevant booking, sale, stock movement, expense, cashier transaction, staff assignment, appointment, product pickup and reversal must carry a branch identifier.

7. PUBLIC WEBSITE

1. Home

2. About Us

3. Services

4. Individual Service Details

5. Book an Appointment

6. Home-Service Request

7. Consultation

8. Shop

9. Product Details

10. Shopping Cart

11. Checkout

12. Gallery

13. Bridal Packages

14. Testimonials

15. Beauty Tips/Blog

16. Contact Us

17. Frequently Asked Questions

18. Terms and Conditions

19. Privacy Policy

20. Cancellation and Refund Policy

21. Delivery and Returns Policy

22. Login

23. Registration

Both branch addresses, opening hours, contact details and maps should appear together on the contact page rather than on separate branch pages. Website enquiry buttons should open WhatsApp directly with a pre-filled message.

8. SERVICE CATALOGUE

8.1 Service categories

| Category | Initial services |
| --- | --- |
| Skin and Clinical Aesthetics | • Facial treatment • Sunburn treatment • Acne treatment • Skin-tag removal • Hyperpigmentation and dark-spot treatment • Chemical-burn treatment • Tattoo removal |
| Hair and Bridal/Glam | • Bridal makeup and styling • Hair treatment • Hair fixing • Hair styling • Makeup artistry • Gele or head-wrap styling |
| Full-Body Treatment | Management will add specific services under this category. |
| Face and Body Products | May link customers to relevant retail products. |

8.2 Service information

Service name

Service category

Short description

Full description

Starting price or price

Pricing notes

Duration

Service images

Branch availability

Clinic-service eligibility

Home-service eligibility

Active or inactive status

Consultation status

Owner approval status

8.3 Variable pricing

Service prices may vary according to treatment type, hair length, hairstyle, materials used, makeup type, number of people, bridal requirements, group size, location, package contents and other management-defined factors.

The system should support fixed prices, starting-from prices, price ranges, price options and manual quotations.

9. SERVICE PACKAGES

Bridal packages

Facial treatment bundles

Hair and makeup combinations

Group packages

Monthly beauty plans

A package may contain several services, a package price, separate service durations, the number of people, a validity period, branch availability, home-service eligibility and renewal instructions.

Monthly beauty plans will be renewed manually during Phase 1. Automatic recurring billing is not required in the initial release.

10. CUSTOMER ACCOUNT

10.1 Registration information

Full name

Phone number

Email address

Date of birth

Gender

Prefer not to say option

Password

Customers may log in using either email address and password or phone number and password.

10.2 Booking information

Residential address

Allergies

Existing conditions

Medical conditions relevant to treatment

Previous treatments

Marketing consent

Before-and-after photograph consent

Home-service information where applicable

10.3 Customer dashboard

Upcoming appointments

Pending appointments

Proposed appointment changes

Appointment history

Treatment history, where appropriate

Product orders

Order tracking

Payment receipts

Outstanding balances

Wishlist

Saved addresses

Previous purchases

Reorder option

Marketing-consent settings

Photograph-consent settings

11. CLINIC BOOKING WORKFLOW

11.1 Booking sequence

1. Customer selects one or more services.

2. Customer selects the preferred branch.

3. Customer selects a preferred date.

4. Customer selects a preferred time.

5. Customer provides treatment-related information.

6. Customer selects a payment method, including Pay at Clinic.

7. Customer reviews the booking.

8. Customer confirms the booking.

9. The system generates a booking reference.

10. Customer and management receive notifications.

11.2 Multiple services

Customers may book several services under one booking reference. Each service item must retain its own service name, price, duration, staff assignment and treatment record. Service durations should not be combined into one duration automatically.

11.3 Time selection

Customers may select appointment times at 30-minute intervals within the branch’s opening hours. The system will not automatically prevent a customer from selecting a time that may cause a service to end after closing time. Instead, the management dashboard should display a warning and management may approve, reject or propose another time.

11.4 Availability model

Customers request a preferred date and time. Management may approve the requested time, propose another time, move the booking to another date or branch, reject the request or cancel the booking.

Only authorised managers and administrators may block booking periods for public holidays, staff meetings, fully booked periods, private events, bridal groups, maintenance or other operational reasons.

11.5 Booking for another person

A customer may book for themselves, another adult, a child, a bride, a friend or a group. The booking should capture the service recipient’s name and contact information where different from the account holder. Group and bridal bookings must record the number of people.

11.6 Duplicate booking prevention

The system should prevent a customer from booking the same service again while an earlier booking for that service remains active.

| Blocks a new duplicate booking | Does not block a new booking |
| --- | --- |
| • Pending • Confirmed • Checked in • In progress • Rescheduled and awaiting customer acceptance | • Completed • Cancelled • No-show |

Management may override the duplicate-booking restriction. Every override must be recorded in the audit log with a reason.

12. BOOKING STATUSES

| Status | Meaning |
| --- | --- |
| Pending | Created but awaiting management review, payment review or customer acceptance. |
| Confirmed | Approved and accepted by the customer where a time change was proposed. |
| Checked in | Customer has arrived or the service team has formally begun attendance. |
| In progress | Service is currently being delivered. |
| Completed | Service has been delivered and the appointment closed. |
| Cancelled | Booking has been cancelled. |
| Rescheduled | A new date or time has been proposed or accepted. |
| No-show | Customer did not attend the confirmed appointment. |

Additional internal indicators may be used without creating new public statuses, including payment pending, time-change proposed, awaiting customer acceptance, home-service quotation pending and bank transfer under review.

13. BOOKING CONFIRMATION RULES

| Payment choice | Initial status | Confirmation rule |
| --- | --- | --- |
| Full online payment | Confirmed | Payment must be verified. Management may still propose a revised time; the customer must accept the change. |
| Deposit | Confirmed | The deposit amount is configured per service or package. The outstanding balance remains visible. |
| Pay at Clinic | Pending | The booking is created successfully. Management confirms the requested time or proposes another time. |
| Consultation fee | Confirmed after payment | The separate GHS 200 consultation fee must be paid before confirmation. |

13.1 Appointment time changes

The booking remains pending or rescheduled.

The customer receives email and WhatsApp communication.

The customer must accept the proposed time.

The appointment becomes confirmed after acceptance.

The original and revised times remain in the audit history.

14. CONSULTATION SERVICE

Consultation rule Consultation is a separate optional service. The fee is GHS 200, is always charged separately, is non-refundable and must be paid before the consultation booking is confirmed.

14.1 Consultation methods

In-person consultation

Telephone consultation

WhatsApp consultation

Video-call consultation

15. HOME-SERVICE BOOKING

15.1 Eligible services

| Home-service eligible | Clinic-only during Phase 1 |
| --- | --- |
| • Bridal makeup and styling • Hair treatment • Hair fixing • Hair styling • Makeup artistry • Gele styling • Bridal packages • Group packages | • Tattoo removal • Chemical-burn treatment • Skin-tag removal • Facial treatment • Acne treatment • Sunburn treatment • Hyperpigmentation treatment |

15.2 Geographic coverage

Home services may be provided within Ghana and internationally for bridal or special events.

15.3 Home-service information

Full service address

Country

Region or state

City or town

Digital map location

Landmark

Contact person

Contact telephone number

Number of people

Selected services

Preferred date

Preferred arrival time

Special instructions

Event type

Travel or accommodation notes

15.4 Home-service workflow

1. Customer selects eligible services.

2. Customer selects Home Service.

3. Customer provides location and event details.

4. The request is created as Pending.

5. Management reviews the request.

6. Management assigns the responsible branch.

7. Management calculates the complete quotation.

8. The quotation includes service, travel and other applicable charges.

9. Customer receives and accepts the quotation.

10. Customer pays the full required amount.

11. Management approves the booking.

12. Customer receives confirmation.

Approval rule No home-service request should be automatically approved before management reviews the location, staffing, travel requirements and complete quotation.

16. APPOINTMENT OPERATIONS

Create appointments for telephone customers

Create appointments for WhatsApp customers

Create walk-in customer profiles

Create bookings for walk-in customers

Check customers in

Start appointments

Complete appointments

Mark customers as no-show

Reschedule appointments

Move appointments between branches

Record payments

Assign staff members

Add notes

Record products used

Print receipts

A waiting-list feature is not required in Phase 1. Staff should instead offer the next available date.

17. CUSTOMER TREATMENT RECORDS

Customer

Branch

Appointment

Treatment date

Service performed

Staff member

Products used

Observations

Customer reaction

Allergies

Relevant medical conditions

Previous treatments

Treatment notes

Recommended follow-up

Next appointment date

Before photograph

After photograph

Marketing consent status

Sensitive data access Only the owner and authorised managers may view sensitive treatment and medical information. Receptionists and sales attendants should only see necessary booking and contact information.

18. PHOTOGRAPH AND MARKETING CONSENT

Authorised management users may upload before-and-after photographs after a customer visit. The booking or customer profile should include a clear consent option:

Suggested consent statement I give Golden Touch Beauty Centre permission to use approved before-and-after photographs for advertising, social media and promotional purposes.

Consent must be optional.

The system must record the date, time and customer account.

Consent must be withdrawable.

Marketing consent must be separate from necessary treatment-record storage.

Withdrawal must prevent future promotional use and notify management.

19. PAYMENT METHODS AND RECORDS

19.1 Supported payment options

Mobile Money

Bank transfer

Cash at the clinic

Online payment

Split payments at the POS

Deposits

Partial payments

Full payments

The final payment gateway will be selected during implementation. The platform should use a payment-adapter layer so providers may be changed without redesigning the entire system.

19.2 Bank transfers

Customers paying by bank transfer should be able to upload proof of payment. The payment remains under review until authorised management approves it.

19.3 Split payments

Part cash and part Mobile Money

Part bank transfer and part cash

Deposit previously paid plus final cash payment

19.4 Payment record fields

Payment reference

Customer

Booking or order

Branch

Amount

Payment method

Payment status

Date and time

Recorded by

Gateway transaction reference

Proof of payment where applicable

Outstanding balance

20. RECEIPTS AND INVOICES

The system should generate receipts, invoices, payment references, outstanding-balance records, refund records and reversal records.

20.1 Receipt content

Golden Touch Beauty Centre

Branch

Receipt number

Date and time

Cashier

Customer

Products or services

Quantity

Unit price

Authorised discount

Total

Amount paid

Outstanding balance

Payment method

Payment reference

Receipts should be printable, downloadable, emailed automatically and shareable through WhatsApp. VAT calculation is not required in the initial release.

21. POINT-OF-SALE SYSTEM

Product sales

Service sales

Combined product and service sales

Discounts with approval

Complimentary services with approval

Partial payments

Split payments

Cash payments

Mobile Money payments

Bank-transfer records

Customer selection

Walk-in customer sales

Receipt printing

Outstanding balances

Branch attribution

Cashier attribution

21.1 Completed sales and corrections

Completed sales must not be directly edited. Corrections should require a reversal or cancellation, management authorisation, a reason, a linked replacement sale where applicable and a complete audit record.

21.2 Restricted actions

Discounts

Refunds

Complimentary services

Price changes

Cancelled sales

Reversals

Store credit is not required in Phase 1.

22. OFFLINE POS

The desktop POS must continue operating during temporary internet interruptions.

| Permitted while offline | Restricted while offline |
| --- | --- |
| • Search locally cached products and services • Create a sale • Add products and services • Select or create a basic customer record • Record cash, Mobile Money and bank-transfer payments • Print a temporary receipt • Save completed sales locally • Queue transactions for synchronisation | • Stock adjustments • Refund processing • Price changes • Product creation • Service creation • Permission changes • High-risk reversals • Management approvals |

22.1 Synchronisation

Pending transactions synchronise automatically when internet access returns.

The server assigns official transaction references.

Temporary references remain linked.

Stock is updated.

Conflicts are flagged.

Management receives an alert for unresolved conflicts.

22.2 Device assignment

Each POS desktop should be permanently assigned to a branch, a unique device identifier and an authorised user session. Offline sales must always be attributed to the device’s assigned branch.

23. PRODUCT CATALOGUE

23.1 Product categories

Skincare products

Hair products

Makeup products

Wigs and extensions

Bridal accessories

Gele materials

Beauty tools

23.2 Product information

Product name

Category

Brand

Public description

Images

SKU

Cost price

Selling price

Variants

Current stock

Reorder level

Supplier

Expiry date

Batch number

Branch availability

Preorder availability

Estimated availability date

Published status

Owner approval status

23.3 Public and restricted fields

| Customers may see | Restricted to authorised staff |
| --- | --- |
| • Product name • Category • Brand • Description • Images • Selling price • Variants • Availability • Estimated preorder date | • Cost price • Exact current stock • Reorder level • Supplier • Expiry-control details • Batch number • Internal stock notes |

24. ONLINE SHOPPING

Product browsing

Category filtering

Product search

Product variants

Shopping cart

Wishlist

Checkout

Delivery address

Billing address

Clinic pickup

Online payment

Order tracking

Reordering

Verified reviews

Preorders

Discount codes, wholesale accounts and reseller accounts are not required in Phase 1. Cash on delivery is not permitted; products must be paid for before delivery.

25. STOCK RESERVATION

Checkout stock rule When a customer begins checkout, selected stock is reserved for 30 minutes. Successful payment converts the reservation into a confirmed deduction. Failed or abandoned payments release the stock automatically.

26. ORDER FULFILMENT

26.1 Branch selection

For delivery orders, the system should select a branch with sufficient available stock. For clinic pickup, the customer selects Makola or Tse Addo, but only branches with sufficient stock should be selectable.

26.2 Order statuses

Awaiting payment

Payment under review

Paid

Processing

Ready for pickup

Shipped

Delivered

Cancelled

Returned

Refunded

26.3 Delivery

Golden Touch Beauty Centre will arrange delivery manually during Phase 1. Customers submit the order and delivery address, receive a manual delivery quotation, accept the quotation and pay before dispatch. Delivery may be provided worldwide. The system should support separate billing and delivery addresses.

27. PREORDERS

Customer pays in full.

The product displays an estimated availability date.

The order is identified as a preorder.

Management may update the expected date.

The customer receives notifications when the date changes.

Stock is allocated when received.

The customer is notified when ready for pickup or dispatch.

28. PRODUCT RETURNS

Return request must be submitted within 14 days.

The customer must provide a genuine reason.

The product should be unused, unopened and in its original condition.

Incorrect, damaged or defective products may be reviewed separately.

Opened skincare, makeup, wigs and personal-use beauty products are not normally returnable.

Management must approve every return.

The decision and reason must be recorded.

Approved refunds should follow the original payment process where possible.

29. INVENTORY MANAGEMENT

Inventory must be tracked separately for Makola, Tse Addo, future branches and any future central warehouse. The same product should use a consistent selling price across branches while each branch maintains its own stock balance.

29.1 Stock movements

Stock received

Online sale

POS sale

Product used during treatment

Branch transfer

Damaged stock

Expired stock

Missing stock

Customer return

Refund-related return

Manual adjustment

Stock-count adjustment

Preorder allocation

Each movement should record the product, variant, batch, quantity, source branch, destination branch, movement type, reason, staff member, date, time and approval status.

29.2 Treatment consumption

Treatments consume stock in whole units during Phase 1.

Management may define a standard product recipe for each service.

Example: one facial treatment consumes one facial kit.

Staff may confirm or adjust the number of whole units used.

Decimal or millilitre-level consumption may be added later.

29.3 Low-stock and expiry alerts

Stock reaches the reorder level

Stock falls below the reorder level

A product is approaching expiry

A product has expired

A product is out of stock

A preorder product becomes available

30. PHYSICAL STOCK COUNTING

1. Management opens a stock-count session.

2. The session is assigned to a branch.

3. Staff enter physically counted quantities.

4. The system compares physical and system quantities.

5. Differences are displayed.

6. Staff provide reasons for differences.

7. Management reviews the count.

8. Management approves or rejects adjustments.

9. Approved differences update stock.

10. The process is stored in the audit log.

31. STOCK TRANSFERS

Source branch

Destination branch

Product

Variant

Batch number

Quantity

Transfer date

Staff member

Receiving confirmation

Notes

Separate management approval is not required for each transfer unless configured through permissions.

32. EXPENSE MANAGEMENT

Authorised users should be able to enter expenses using a free-text description rather than fixed expense categories.

Description

Amount

Date

Branch or entire business

Payment method

Entered by

Attachment or receipt

Notes

Approval status

Expenses may be assigned to a specific branch or to the entire business.

33. PROFIT CALCULATION

33.1 Product gross profit

Formula Product gross profit = Product sales revenue − Cost of goods sold

33.2 Estimated operating result

Formula Estimated operating result = Total recorded revenue − Product cost of goods sold − Recorded expenses

The estimated operating result must be labelled clearly because service-delivery costs are not yet included. The system should not claim to calculate complete service profit until service costing is introduced later.

34. MANAGEMENT DASHBOARD

Today’s appointments

Pending booking requests

Confirmed appointments

Proposed-time requests awaiting customer acceptance

Home-service requests

Today’s sales

Product revenue

Service revenue

Outstanding balances

Pending online orders

Orders awaiting delivery quotation

Low-stock products

Expiring products

Recent expenses

Recent reviews awaiting approval

Sales trends

Booking trends

Branch comparisons

Payment-method analysis

34.1 Dashboard filters

Date range

Branch

Product category

Service category

Payment method

Staff member

Booking status

Order status

35. REPORTING AND ANALYTICS

Daily sales reports

Weekly sales reports

Monthly sales reports

Product revenue reports

Service revenue reports

Appointment-volume reports

Cancellation reports

No-show reports

Most popular services

Best-selling products

Staff sales reports

Customer-retention reports

Stock-level reports

Stock-movement reports

Expiry reports

Expense reports

Product gross-profit reports

Payment-method reports

Branch-comparison reports

Home-service reports

Online-order reports

Consultation reports

Reports should be exportable as PDF, Excel and CSV.

36. CUSTOMER RETENTION ANALYTICS

New customers

Returning customers

Repeat bookings

Repeat purchases

Time since last appointment

Time since last purchase

Customers with abandoned carts

Customers with cancelled appointments

Customers with repeated no-shows

Most frequently booked service

Customer lifetime sales value

37. REVIEWS AND TESTIMONIALS

37.1 Review eligibility

| Review type | Eligibility | Visibility |
| --- | --- | --- |
| Product review | Verified purchase only | Public after management approval |
| Service review | Completed appointment only | Public after management approval |
| General testimonial | Registered customer | Public after management approval |
| Individual staff review | Completed service or permitted customer feedback | Private to management |

37.2 Moderation

Approve

Reject

Hide

Respond

Report inappropriate content

38. WEBSITE CONTENT MANAGEMENT

Authorised managers should be able to create or update operational content, including services, service prices, service images, product listings, product prices, product images, stock, packages, gallery images, opening hours and branch contact details.

38.1 Approval workflow

1. Management creates or edits content.

2. Content remains in draft or pending-approval status.

3. The owner reviews the change.

4. The owner approves or rejects it.

5. Approved content becomes publicly visible.

Developer involvement should only be necessary for website redesign, new page structures, major workflow changes, new integrations and technical maintenance.

39. GALLERY

Hair

Facials

Bridal makeup

Gele

Before and after

Full-body treatments

Products

Events

Each gallery item should include a title, category, image, description, consent confirmation, publication status and owner approval.

40. NOTIFICATIONS

40.1 Customer notifications

Appointment created

Appointment confirmed

Management proposes a new time

Appointment rescheduled

Appointment cancelled

Appointment completed

Payment successful

Payment failed

Receipt generated

Order placed

Order status changed

Delivery quotation ready

Preorder date changed

Product ready for pickup

Home-service quotation ready

40.2 Appointment reminders

| Reminder | Timing |
| --- | --- |
| First reminder | 24 hours before the appointment |
| Second reminder | 6 hours before the appointment |

40.3 Phase 1 channels

Automatic email notifications

In-system notifications

Pre-filled WhatsApp messages that staff can send manually

Full WhatsApp Business API automation should be introduced later.

40.4 Management notifications

New booking requests

New home-service requests

Proposed appointment changes

Bank-transfer evidence

New online orders

Orders awaiting delivery quotation

Low stock

Expiring products

Return requests

Reviews awaiting approval

Offline POS synchronisation conflicts

Customer withdrawal of photograph consent

41. AUDIT LOG

The system must record important activities, including:

Login attempts

Permission changes

Service-price changes

Product-price changes

Stock adjustments

Stock-count approvals

Cancelled sales

Sale reversals

Refund approvals

Booking changes

Branch transfers

Treatment-record viewing

Treatment-record editing

Photograph uploads

Consent changes

Expense creation or editing

Content approval

Offline synchronisation conflicts

41.1 Audit entry fields

User

Role

Action

Record affected

Previous value

New value

Branch

Date and time

IP address or device identifier

Reason where required

Audit-log entries must not be editable by ordinary users.

42. SECURITY AND PRIVACY

Secure password hashing

Encrypted communication through HTTPS

Role-based access control

Session timeout

Login-attempt protection

Password reset

Email verification

Audit logging

Secure file storage

Daily backups

Restricted medical information

Consent tracking

Input validation

Protection against common web attacks

Secure payment webhooks

Secure offline synchronisation

Data-export and deletion procedures where legally required

Sensitive medical and treatment information should be separated from ordinary customer-contact information through permissions and access logging.

43. RECOMMENDED TECHNOLOGY STACK

| Layer | Recommended technology | Purpose |
| --- | --- | --- |
| Backend | Python, Django, Django REST Framework | Authentication, administration, workflows, API and business logic. |
| Database | PostgreSQL | Reliable relational data storage and reporting. |
| Frontend | Next.js or React | Responsive customer and management interfaces. |
| Offline POS | Progressive Web App, Service Worker, IndexedDB | Local sales, cached catalogue and transaction queue. |
| Background tasks | Redis and Celery or equivalent | Email, reminders, reservation expiry, reports and synchronisation. |
| File storage | S3-compatible object storage | Product images, evidence, receipts, treatment photos and reports. |
| Deployment | Containerised cloud environment | Secure scaling, monitoring, backups and environment separation. |
| Payments | Provider adapter layer | Supports Ghana Mobile Money, bank cards and future provider changes. |

43.1 Payment-provider selection criteria

Ghana Mobile Money support

Bank-card support

International payment support

Settlement speed

Transaction fees

Refund capability

Webhook reliability

Technical documentation

Support availability

44. CORE DATA ENTITIES

| Entity | Entity | Entity |
| --- | --- | --- |
| User | Customer | Customer Address |
| Customer Consent | Staff Member | Role |
| Permission | Branch | Service Category |
| Service | Service Price Option | Service Package |
| Appointment | Appointment Service Item | Appointment History |
| Home-Service Request | Consultation | Treatment Record |
| Treatment Photograph | Product Category | Product |
| Product Variant | Product Image | Product Batch |
| Branch Inventory | Stock Reservation | Stock Movement |
| Stock Count | Stock Count Item | Product Recipe |
| Shopping Cart | Cart Item | Wishlist |
| Order | Order Item | Delivery Quotation |
| Payment | Payment Allocation | Invoice |
| Receipt | POS Sale | POS Sale Item |
| Expense | Review | Notification |
| Audit Log | Content Approval | Device |
| Offline Transaction Queue |  |  |

45. PHASE 1: MINIMUM VIABLE PRODUCT

| Workstream | Included capabilities |
| --- | --- |
| Public website | • Home, About, Services and Service Details • Booking, Home Service and Consultation • Shop, Product Details and Gallery • Bridal Packages, Testimonials and Contact • Policies and FAQs |
| Customer functions | • Registration and login • Customer dashboard • Clinic and home-service booking • Payments and product ordering • Wishlist, order tracking and receipts • Reviews and consent management |
| Management functions | • Multi-branch management • Service and product management • Booking approval and rescheduling • Customer and treatment records • Home-service quotations • Payment review, expenses and reporting • Content approval |
| POS and inventory | • Product and service POS • Split payments and receipts • Offline sales and synchronisation • Branch stock and stock movements • Treatment consumption and stock counts • Low-stock, expiry and preorder controls |
| Essential roles | • Owner • Manager • Receptionist • Sales attendant • Stock manager • Service provider |

46. PHASE 2

Staff schedules

Attendance

Leave management

Salary management

Advanced appointment-capacity calculations

Automated staff assignment

Advanced service costing

Complete service-profit analysis

Full WhatsApp Business API integration

Supplier management

Purchase orders

Goods-received notes

Supplier-payment tracking

Barcode generation

Barcode scanning

Detailed product-consumption measurements

47. PHASE 3

Mobile applications

Loyalty points

Referral rewards

Gift cards

Automated subscriptions

Recurring monthly beauty-plan payments

Discount-code engine

Automated courier integration

Dynamic international shipping

Multi-currency product display

Waiting lists

Customer reference-image uploads

Advanced forecasting

Demand prediction

Automated staff-performance scoring

Central warehouse management

48. OUT OF SCOPE FOR PHASE 1

Mobile application

Automated WhatsApp Business API messaging

Barcode scanning

Supplier management

Purchase orders

Automatic courier calculation

Cash on delivery

Store credit

Loyalty points

Referral programmes

Gift cards

Automated recurring billing

Full payroll

Attendance management

Leave management

Staff commissions

Detailed service costing

Waiting lists

Public staff reviews

VAT calculation

Wholesale accounts

Reseller accounts

49. PHASE 1 ACCEPTANCE CRITERIA

1. Customers can browse services and products without logging in.

2. Customers are required to log in before booking or purchasing.

3. Customers can register using email or phone number and password.

4. Customers can select one or more services under one booking.

5. Customers can select Makola or Tse Addo for clinic bookings.

6. Customers can request a preferred date and time.

7. Customers can select Pay at Clinic.

8. Consultation bookings require payment of GHS 200.

9. Consultation fees are treated as non-refundable.

10. Management can approve bookings or propose a different time.

11. Customers must accept proposed appointment changes.

12. Duplicate active bookings for the same customer and service are blocked.

13. Management can override duplicate-booking restrictions with a logged reason.

14. Customers can request eligible home services.

15. Management can provide a complete home-service quotation.

16. Customers can purchase products online.

17. Stock is reserved for 30 minutes during checkout.

18. Stock is deducted after successful payment.

19. Customers can preorder unavailable products and pay in full.

20. Customers can select a pickup branch with available stock.

21. Management can create manual delivery quotations.

22. The POS can sell products and services.

23. The POS can record split payments.

24. The POS can operate during temporary internet failure.

25. Offline sales synchronise when internet access returns.

26. Every sale is assigned to a branch and cashier.

27. Stock is tracked separately by branch.

28. Products used during treatment can reduce stock.

29. Management can conduct physical stock counts.

30. The system produces low-stock and expiry alerts.

31. Completed sales cannot be directly edited.

32. Reversals require authorisation and an audit record.

33. Customers receive automatic email receipts.

34. Management receives email and in-system notifications.

35. Sensitive treatment information is restricted to authorised management.

36. Product and service changes require owner approval before publication.

37. Reports can be exported to PDF, Excel and CSV.

38. The owner can compare branch performance.

39. The system maintains a complete audit log.

40. The website works properly on desktop and mobile browsers.

50. PROPOSED FOUR-WEEK DELIVERY PLAN

Delivery assumption A one-month launch is possible only if the first release remains tightly controlled, content is supplied promptly, payment-provider onboarding begins immediately and an experienced team works in parallel.

| Week | Focus | Key outputs |
| --- | --- | --- |
| Week 1 | Foundation | • Confirm UI designs and branding • Set up database and backend • Build authentication, branches, roles and permissions • Create service and product catalogue • Prepare public pages |
| Week 2 | Booking and customer platform | • Customer dashboard • Clinic, consultation and home-service booking • Booking approvals and notifications • Treatment information and consent |
| Week 3 | Shop, payments, POS and inventory | • Cart and checkout • Payment integration • Orders and delivery quotations • POS and receipts • Branch inventory, reservations and preorders |
| Week 4 | Offline operation, reporting and launch | • Offline POS and synchronisation • Management dashboard and reports • Stock counts and audit logs • Security and user-acceptance testing • Training and production deployment |

A longer period may be required if payment-gateway approval, content preparation, hosting procurement, domain registration or extensive design revisions are delayed.

51. PROJECT DEPENDENCIES

Logo files

Service prices

Service durations

Service descriptions

Service photographs

Product catalogue

Product prices

Cost prices

Opening stock quantities

Product variants

Product images

Product expiry and batch information

Staff list

Branch contact information

Bank-account information

Mobile Money payment information

Policies

Social-media links

Gallery photographs

Email accounts

Preferred domain name

52. KEY IMPLEMENTATION RISKS

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Payment approval delays | Online payment launch may be delayed. | Begin registration immediately and retain bank transfer and Pay at Clinic options. |
| Offline synchronisation conflicts | Offline sales may conflict with online stock. | Use branch-specific stock, transaction queues, conflict alerts and controlled offline permissions. |
| Incomplete product records | Manual entry may delay launch. | Prepare the catalogue early using a standard data template. |
| Insufficient website content | Professional photographs are not yet available. | Use approved temporary brand imagery and replace it when original photos are ready. |
| One-month delivery pressure | The requested scope is substantial. | Maintain strict Phase 1 priorities and move nonessential features to later phases. |

53. FINAL PRODUCT POSITIONING

The Golden Touch Beauty Centre platform will be more than a promotional website. It will function as a complete multi-branch beauty-business management system that combines:

Digital service discovery

Clinic booking

Home-service booking

Consultation management

E-commerce

Payments

POS

Offline operations

Inventory

Customer management

Treatment records

Expenses

Reporting

Business analytics

Scalability requirement The platform must be designed so that future branches, staff, services, products and integrations can be added without rebuilding the system.

APPROVAL AND SIGN-OFF

This section may be completed after the document has been reviewed and approved by Golden Touch Beauty Centre and the development team.

| Role | Name / Signature | Date |
| --- | --- | --- |
| Business Owner / Sponsor |  |  |
| Project Lead / Developer |  |  |
| Operations Representative |  |  |

END OF PRODUCT REQUIREMENTS DOCUMENT